**Project:** Group Project 05 **Meeting**: Informal meeting **Persons present:** All required **Circulation list:** All project members  
**Author:** David  
**Date of Minutes:** 24th November 2015  
**Version:** 1.0

**Matters arising**

* None

**New business**

* TaskerCLI requires username and password fields and parameters for the database connect method – UI will also need updating to reflect this
* Ben will get UML documentation for the database together for Friday deliverable
* Oliver to assign PHP sequence diagrams and compile together within his sub-team
* TaskerCLI group will start programming – Joshua to discuss with team and plan assignment
* TaskerCLI class diagrams for logic classes need creating and GUI classes updating to reflect discussed changes and incorporate design which was emailed
* Coding standard documents to be produced
* David will compile all documents into high level design documentation to create full design spec

**AOB**

* None