**Project:** Group Project 05 **Meeting**: Informal meetings **Persons present:** All required **Circulation list:** All project members  
**Author:** David  
**Date of Minutes:** 1st December 2015, 2nd December 2015  
**Version:** 1.0

**Matters arising**

* None

**New business**

* TaskerMAN details:
  + Liam – HTML/CSS
  + Maurice – Authentication
  + Oliver – DB Connection, TaskerMAN coding style
  + Jonathan:
    - Create templates for warning and error boxes, these will be populated with errors and warnings provided by Maurice
    - Add sort arrows on the task name, assignee name, start and end date fields
    - Add a filter button to the diagram
  + There are additional issues which will be issued out by Oliver – created on GitHub by David
  + Oliver to organise a future meeting. Redesign website to accommodate task elements and would also like to talk about implementing tables and modal views.
* TaskerCLI details:
  + Josh will be creating an example save file to help illustrate the layout.
  + JUnit tests will also be implemented to test the software’s conformance to this standard.
  + David will create a skeleton DB class and mark locations of new SQL queries to allow jonathan to simultaneously work on said queries.
* All:
  + Ben is putting the finishing touches to the DB script – when this is complete it will allow everyone to create local instances
  + Maurice will provide some test data to populate your databases with
  + Timesheets, again

**AOB**

* None