**Project:** Group Project 05 **Meeting**: Informal meeting **Persons present:** All required **Circulation list:** All project members  
**Author:** David  
**Date of Minutes:** 8th December 2015  
**Version:** 1.0

**Matters arising**

* None

**New business**

* Oliver has got the group a MySQL database to use – this will be messaged out
* Ben will push his database scripts, in whatever state, to GitHub
* TaskerMAN – PHP implemented, so HTML and CSS must be done for Friday
* Live presentation of TaskerMAN will be done on Oliver's personal web server
* TaskerCLI – Ben to complete login window by Thursday at the latest
* TaskerCLI – David to help Josh fix NullPointerException on editing data

**AOB**

* Wednesday's meeting is cancelled – instead meeting on Thursday at 4pm to plan and practice demo in the room opposite the Delphinium where tutorials normally take place